Question 2. Describe the lifecycle of a fictitious project that is being developed by a distributed team via local and remote git interactions (e.g., GitHub) from initial set up through completion. Be thorough: describe and include ALL interactions that would normally occur.

Answer:
There are many steps required for working on a project with a distributed team. This answer will be broken into four main sections. Team coordination and management, project development, project review and project delivery. Each step is very complex and not entirely disjoint from one another.

Step 1: Team coordination and management.
Having a well oiled and informed team is crucial for success in distributed project development. You do not have the convenience of working in the same place at the same time as one another. So communication and collaboration is vital.
First off, you need to have a team. Recruit individuals who have time to work and have a wide range of skills. You want to be diverse and need to have ample time to work. Next you need to designate who will be the project owner(s). This person will be in charge of keeping the project on track, managing code submission, managing code review and/or code reviewers and facilitating communication. Once the owner(s) is chosen they must work with the team to establish means of communication. You need lines of communication for members directly (e.g Google Hangouts), project task management (Pivotal Tracker) and for code collaboration and review (git/GitHub). They must standardize the designated lines and make sure everyone is aware of how the project will be managed. All members must be on the same page.
You will use a utility such as Google Hangouts for your scrums or meetings. The hangouts will occur at set times daily. You want to work with the team to ensure that everyone is able to attend the meetings. If not possible to happen all at once, you must coordinate for there to be multiple meetings per day to accommodate everyone. These meetings should have a leader and should be quick and precise. Making sure that everything gets communicated efficiently and in a timely manner. The goal of these meetings should be to communicate progress and express concerns. Everyone should be able to check-in and those with problems will then communicate with more senior members or owners after the meeting to obtain solutions. Another powerful tool for communication is IRC or tools such as Slack. This allows members to communicate and ask questions in the time between meetings. Here anyone can offer solutions to members in need and discuss new ideas for the project.
Pivotal Tracker and git/GitHub are powerful tools that will be utilized throughout the project development. Standards within these tools must be set so that everything is uniform and no time is wasted with constant refactoring. The use of these tools will be more thoroughly discussed in the next step: project development.

Step 2: Project Development.
Consistent and fluid instructions are vital to project development. If the project can not grow with ease then you will never be able to achieve your goal. The first step in beginning project development is standardizing how your tools are used. You need to delegate a place to list tasks to be completed (i.e. Pivotal Tracker). Create a remote repository on git/GitHub and make it available to all team members. You also need to set standards for programming languages used, tools used and general coding standards (i.e. Conformation with PEP8 for python). Next is general design for the project. What kind of design patterns do you want to use. This will be less set in stone as some other aspects. Although much of this may eventually change; you need to always have a standard in place that everyone will follow. Designs also should include whether you are using TDD, BDD and which utilities you will use to employ these. This will often lead to setting up an environment that will have all of these things included. When setting up these standards you may need to create some documentation to simplify the adaption of the project among the members. And to allow for new members to join along the way. You must also make sure that this gets updated as the project evolves. Otherwise you risk wasted time in adding new members or having everyone stay up to date.
Once the project is set up and everyone is working there will be a general order of operations. First, team members will fork the primary repository to their own GitHub. From here they will branch off for each task they are working on. These tasks will be posted on your task tracking software. They are added here either when a bug is found or when a new feature is desired. When a new feature is desired the team will vote upon its difficulty as to comply with the features of Pivotal Tracker. As members work on their tasks they will aim to comply with all standards. They will communicate their progress throughout the meetings and use the communication resources established to troubleshoot any problems. As work coding is done, members may need to participate in pair programming if that has been chosen as a standard. This will require people participating in hangouts with eachother and giving feedback to one another as they code. Often promiscuous pairing is encouraged. Once they feel that their work is complete they will rebase their master branch to match that of the projects master. They will then merge their task branch to their local master and submit a pull request. Their pull request will go through code review (discussed in detail in next step) next. If their code is approved it will be merged to the projects master branch and the owner of the project will mark their task as completed on the task tracking software. Then they will pick up a new task to work on and repeat the cycle.
Project development requires communication among team members. Seldom does a project end up as was first imagined. It is very important that a project evolve as work continues. This requires collaboration among the team. The first part of an evolving project is the addition of new tasks. Tasks should demonstrate their value to the project when they are proposed. And the team should all decide together what the difficulty of the task is. As the project progresses the team should be re-evaluating the tools they are using. Discussing other possible tools that may be better suited to their need.

Step 3: Project Review.
Project review consists of code review and design review. The design review is continual throughout the project. As new ideas or requirements are added the design will likely need to evolve. This, like many other aspects, relies heavily upon communication throughout the team. The team leader needs to hear out concerns of the team and make good decisions. When the project changes they must all talk about the best solution to accommodate the shift. Then the changes must be properly implemented throughout the environment and the documentation. Although the documentation need not be exhaustive of the project like plan-and-document; it is important that any documentation in place stay current.
Code review is also a continual process. When someone sends a pull request saying that their task is complete, a code review will be performed. This review is usually done by the owner or other senior members that are designated by the owner. The goal of code review is to ensure that the code does what it is intended to do, follows standards and does not break other parts of the program. If proposed code fails one of these criteria it will be noted and the member who wrote it will need to fix the problem. This will continue until the code is proper. Code review requires communication between the developer and the reviewer.

Step 4: Project Delivery.
Today, the line between finished software and sowftware in development has been blurred. Much of the time there are multiple versions of a project. Typically, there is at least a stable working version and a version that is in development. Since software can often be deployed and updated at any time, this paradigm has grown in popularity. So much of project delivery is covered in code and design review. When a pull request is made, the code is thoroughly reviewed. If it is accepted then it is possible to even pull that code into the live version of the project. But for more major releases in a slower production environment; this requires more planning upon features desired for the release. The owner along with the team need to decide which features are working without bugs and should be included in the release. In agile development with BDD and TDD the use of integration testing helps confirm that the added features have minimal bugs and do not affect the rest of the code too much. In some cases, post mortems are performed to evaluate the process at which the project was handled against.

Overall, the lifecycle of a project is very complex. Its success relies heavily upon communication. The lifecycle requires planning for creation. Open lines of communication to get help and discuss features and the future. And abilities to easily track tasks and their code.

Owner: Ryan Smith
Collaborators: Ben Malecki, Scott Alosio
Hangout: https: www.youtube.com/watch?v=_VNLllACwb0
Reviewer(s): Will Hilska
Hangout: https: www.youtube.com/watch?v=_VNLllACwb0
Pivotal Tracker: https://www.pivotaltracker.com/story/show/84547246

Question 33. Answer the following:
1. Define and describe the five R's of bug fixing.
2. Define and describe Intel's policy of 'constructive confrontation'.
3. Explain what is meant by 'disagree and commit'.
4. Describe the goals and characteristics of a design review.
5. Describe the goals and characteristics of a code review.
6. What is the purpose of collecting project metrics? Name at least two commonly gathered metrics.
7. Describe the goals and characteristics of a project post mortem and explain its importance.

Answer:
The five R's of bug fixing are:
1. Reporting a bug : When you come across some undesired behavior or bug in a project; document the steps required to make the bug occur and report it.
2. Reproducting the problem or classifying it as not a bug: The next portion is to confirm that this is actually a bug. This should be performed by multiple people to also confirm what the factors are that may be contributing to this unwanted effect. Also, classify the bug by its severity.
3. Creating regression test that demonstrates the bug: Create the simpleset failing test to demonstrate the bug and that it exists. This gives you an idea on how to write code to fix the bug.
4. Repairing the bug: Write the code to make the test pass. Make sure that the bug is gone and refactor your code.
5. Releasing the code: Make a pull request. Have to code get reviewed. Once confirmed to be correct, follow the standards and solve the problem; publish the code to the production branch.

1. At Intel it is not just encouraged but required for you to vocalize any concerns or objections you have to an idea or method. When you disagree with the way something is being done or is planned to be executed you must express your concerns. They want to make sure that everything is taken into account when working on projects. And that the best course of action is followed.
2. 'disagree and commit' is actually related to part b. They encourage you to disagree and try to find flaws in eachothers plans. But after discussing and deciding to move forward; you must commit 100% to the idea that has been chosen.
3. A design review of software is a point in production where code is reviewed to make sure that it is meeting requirements. It is also a point to make sure that the correct design is being used for that job when requirements may have changed since the task was started. You want to ensure that you are using the best method before moving on to future work. A design review often consists of running tests on the code, running simulations and performing walk-throughs.
4. Code review has many purposes. Firstly, you want to make sure that the code is doing what it is supposed to. Next you want to make sure that the implementation of this code does not break any other parts of the project. And finally you want to make sure that the code is following all guidelines designated by the project. This is all usually done through automated integration tests and by having a senior team member or leader physically review and look through the code.
5. Project metrics are very useful for many different things. One prject metric used by agile teams is velocity. This is great for comparing how much work you are getting done on a week to week basis. This kind of metric deals with team progress, but there are many other types. There are also many types of metrics that are good for analyzing your code. One common one is complexity. This helps you identify code SMELLS and when your code is doing too much. When code is too complex it is difficult to test and debug. This is something you ofcourse want to avoid. Project metrics in general help you evaluate your progress and can be indicators of code quality.
6. A project post mortem is a document that analyzes the methodologies used in accomplishing the project. It helps pin-point the portions of the project that were successful or unsuccessful. They also evaluate things such as tools used to help make better use of more suitable resources in the future. This is useful as a reference for future endeavors. You want the document to be thorough and specific. You need to be able to pick out exactly what went wrong(or right) and be able adjust for it in your future projects.

Owner: Ryan Smith
Collaborators: Will Hilska, Yue Zheng
Hangout: https: www.youtube.com/watch?v=_VNLllACwb0
Reviewer(s): Ben Malecki
Hangout: https: www.youtube.com/watch?v=_VNLllACwb0
Pivotal Tracker: https://www.pivotaltracker.com/story/show/84548214

Question 39. Lessons Learned (Everyone must answer!): Most organizations carry out a postmortem (i.e., after delivery and acceptance) analysis of a project. In it, they assess all aspects of the project including products, process and resources with the intent of identifying both what well in the project and what areas should be improved upon in future projects. Before a formal postmortem, each team member does a self-assessment, called a Lessons Learned document. Write your own sections of our Lessons Learned document for the class by summarizing:
1. What were the most important (to you, personally) concepts, principles, skills, tools, etc. that you learned/mastered throughout the semester.
2. Note any concepts, principles, skills, tools, etc. that you would have liked to learn, but that we didn't cover.
3. List all everything that you feel you did especially well this semester (master specific tools, languages, skills, etc.; contribute to the project in a specific way, etc., learn and implement specific things quickly, etc.).
4. List anything that that you feel that you didn't do as well, or that didn't go as well as you hoped (getting a list of these items will help me to better schedule material for future semesters).
5. THANK YOU!

Answer:
1. The principles we learned for agile development with TDD and BDD. This is a very powerful concept that I wasn't very familiar with prior to this class. I found it to be useful to get to see this done in practice as well.
2. As far as using tools goes, I felt that there were problems with rspec. We did get to learn some basic ideas with rspec from the book but unfortunately they were using outdated standards. They also didn't go far in depth. When we started working with agileventures I had to learn many new things since their standards for rspec tests were based on the correct standards. They also emphasize best practices at agileventures that aren't seen in the book. If the same book version is used in the future I'd reccommend teaching rspec separately and more in depth. Teach the methods that align with agileventures instead.
3. I felt that I did well at mastering ruby and rails. I learned Ruby very quickly and became very familiar with the rails framework to the point where I was able to fix msot problems on my own.
4. I felt that the course structure was spread out over too many topics and didn't focus enough on what really mattered. And we weren't prepared enough for agileventure projects. If I were to create the course I would make it more rails centric. I would have rottenpotatoes be a collaborated project that the teacher manages. And we add stories to pivotal tracker and have students work on a few every week. This would prepare everyone for the structure at agileventures. I would spend more time working teaching the workflow used at agileventures and put it in place in our mock rottenpotatoes project.

Owner: Ryan Smith